FINLEG PHOTO SEARCH

Implementation Plan

Semantic Search · AI Captions · Face Recognition

# Overview

Build an AI-powered photo search system for the Sonnad family’s photo library (~200K photos across two Google Drive accounts). The system runs entirely on the Alpaca Mac (192.168.1.74) with no cloud API costs. Family members access it through finleg.net with Google OAuth.

## Architecture

Browser → finleg.net (Next.js on GitHub Pages) → Flask API (Alpaca Mac :8200) → SQLite + AI Models

## Tech Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 16 (static export) | Photo Search tab on finleg.net |
| API | Flask/Gunicorn on Alpaca Mac | Serves search results, thumbnails |
| Database | SQLite | File index, embeddings, captions, faces |
| Embeddings | SigLIP 2 (ViT-B) | Semantic “vibe” search |
| Captions | Moondream 2 (1.8B params) | Rich text descriptions of photos |
| Faces | InsightFace (buffalo_l) | Face detection, recognition, clustering |
| Auth | Supabase Google OAuth | Family-only access via email allowlist |

## Family Access (Email Allowlist)

- rahulioson@gmail.com

- kssonnad@gmail.com

- essonnad@gmail.com

- hrsonnad@gmail.com

- sonnad.phoebe@gmail.com

- rahulio@tesloop.com

PHASE 0 Foundation (Already Complete) Done

These components are already built and running:

Completed Items

- rclone sync — Two Google Drive accounts syncing to Alpaca Mac local storage

- SQLite file index — 885,000+ files indexed with metadata (path, size, type, dates)

- Thumbnail generation — Thumbnails pre-generated for fast browsing

- Flask API — Running on port 8200 with health check, file search, thumbnail serving

- Supabase auth — JWT token verification, email allowlist, CORS configured

- File Vault tab — React page at finleg.net/intranet/files with grid/list views, search, lightbox

Key Files on Alpaca Mac

- ~/file-search-api/app.py — Flask API server

- ~/file-search-api/file_index.db — SQLite database

- ~/rclone-sync/ — Sync scripts and logs

Key Files in Finleg Repo

- src/app/intranet/files/page.tsx — File Vault page

- src/lib/supabase.ts — Supabase client config

- src/contexts/auth-context.tsx — Auth context provider

- src/types/intranet.ts — Section/tab definitions

PHASE 1 SigLIP Embeddings — Semantic Search ~3–4 hours batch processing

Add “vibe search” — type natural language queries like “sunset at the beach” and find matching photos using vector similarity.

## 1.1 Install Dependencies on Alpaca Mac

SSH into alpaca@192.168.1.74 and run:

pip install torch torchvision open-clip-torch Pillow numpy

- SigLIP 2 ViT-B model will auto-download on first use (~400MB)

- Requires ~1GB RAM during processing

- Apple Silicon (M-series) will use MPS acceleration automatically

## 1.2 Create Embedding Batch Script

Create ~/file-search-api/embed_photos.py:

- Query SQLite for all image files (jpg, jpeg, png, heic, webp)

- For each image not yet embedded:

- Load image with PIL, handle HEIC via pillow-heif

- Run through SigLIP 2 image encoder

- Get 768-dim float32 embedding vector

- Store as BLOB in new embeddings table

- Process in batches of 32 for efficiency

- Save progress every 100 images (resume-safe)

SQLite Schema Addition

Add to file_index.db:

CREATE TABLE IF NOT EXISTS embeddings (

file_id INTEGER PRIMARY KEY REFERENCES files(id),

model TEXT NOT NULL DEFAULT 'siglip2-vit-b',

embedding BLOB NOT NULL,  -- 768 float32s = 3072 bytes

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

## 1.3 Add Search Endpoint to Flask API

Add endpoint to app.py:

POST /api/photo-search

- Input: { query: string, limit: 50, offset: 0 }

- Process: Encode query text with SigLIP 2 text encoder → cosine similarity against all embeddings → return top N

- Output: Array of { file_id, path, score, thumbnail_url }

- Cache: Keep embeddings loaded in memory (~600MB for 200K photos). Load once at startup.

Performance Notes

- Loading 200K embeddings into numpy array: ~2 seconds

- Single query cosine similarity against 200K vectors: ~50ms

- Text encoding: ~100ms per query

- Total query time: ~150ms (excellent for interactive use)

## 1.4 Run the Batch Job

cd ~/file-search-api

nohup python embed_photos.py > embed.log 2>&1 &

- Expected: ~50ms per photo = ~3 hours for 200K photos

- Monitor progress: tail -f embed.log

- Script is resume-safe — skips already-embedded files on restart

PHASE 2 Photo Search Tab in Finleg ~2–3 hours development

Build a dedicated Photo Search tab in finleg.net that provides a visual, interactive search experience separate from the existing File Vault.

## 2.1 Add Photo Search Tab

In src/types/intranet.ts:

- Add "photos" to the IntranetSection union type

- Add to SECTIONS array: { key: "photos", label: "Photo Search" }

- Add tab definition: photos: [{ key: "search", label: "Search", defaultVisible: true }]

- Place it between File Vault and Admin in the nav order

## 2.2 Create Photo Search Page

Create src/app/intranet/photos/page.tsx:

Search Interface

- Large search bar at top with placeholder: “Search your photos... (e.g., sunset at the beach, birthday cake, hiking)”

- Search triggers on Enter or button click (not on every keystroke — API call is heavier)

- Show result count and search time (e.g., “47 results in 0.15s”)

Results Grid

- Responsive photo grid (CSS grid, not flexbox): 6 cols desktop, 4 tablet, 2 mobile

- Each cell: thumbnail with rounded corners, subtle shadow on hover

- Hover overlay: filename, similarity score as percentage

- Click: opens lightbox (reuse from File Vault) with full-res image + EXIF data

- Infinite scroll or “Load more” button (50 results per page)

No-Results State

- Friendly message: “No photos matched your search. Try different words or a broader description.”

- Show example queries as clickable chips

Auth Pattern

Same as File Vault — get session.access_token from Supabase auth context, pass as Bearer header.

PHASE 3 Moondream Captions — Text Search ~4–5 days batch processing

Generate rich text descriptions of every photo so users can search by specific details (“dad wearing a red hat”, “two kids on a swing”) that semantic embeddings might miss.

## 3.1 Install Moondream 2

pip install transformers einops

- Model: vikhyatk/moondream2 (~1.8B params, ~4GB RAM)

- Runs on Apple Silicon via MPS or CPU

- Generates natural language captions from images

## 3.2 Create Caption Batch Script

Create ~/file-search-api/caption_photos.py:

- Query for all image files not yet captioned

- For each image:

- Load image

- Generate caption with prompt: “Describe this photo in detail including people, activities, setting, colors, objects, and any text visible.”

- Store caption text in new captions table

- Process one at a time (model is memory-intensive)

- Save after each image (resume-safe)

SQLite Schema Addition

CREATE TABLE IF NOT EXISTS captions (

file_id INTEGER PRIMARY KEY REFERENCES files(id),

model TEXT NOT NULL DEFAULT 'moondream2',

caption TEXT NOT NULL,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

CREATE VIRTUAL TABLE IF NOT EXISTS captions_fts USING fts5(caption, content=captions, content_rowid=file_id);

## 3.3 Add Caption Search to API

Extend POST /api/photo-search to support hybrid search:

- mode: “semantic” — SigLIP embedding similarity (Phase 1)

- mode: “text” — FTS5 full-text search on captions

- mode: “hybrid” (default) — Combine both scores with weighted average (0.6 semantic + 0.4 text)

Hybrid search gives the best results: semantic catches the “vibe” while text search catches specific details.

## 3.4 Update Photo Search UI

- Add search mode toggle: Semantic | Text | Hybrid (default)

- Show caption text in lightbox view below the photo

- Highlight matching caption words when using text search

## 3.5 Run the Batch Job

cd ~/file-search-api

nohup python caption_photos.py > caption.log 2>&1 &

- Expected: ~1.5 seconds per photo = ~83 hours (~3.5 days) for 200K photos

- Can run concurrently with Phase 1 embedding (different model, enough RAM)

- Resume-safe: skips already-captioned photos

PHASE 4 Face Recognition ~11 hours batch + 1–2 hours dev

Detect and cluster faces so users can search “photos of [person]” and browse by person.

## 4.1 Install InsightFace

pip install insightface onnxruntime

- Model: buffalo_l (auto-downloads, ~500MB)

- Provides: face detection, alignment, 512-dim face embeddings

- ~200ms per photo including detection + embedding

## 4.2 Create Face Indexing Script

Create ~/file-search-api/index_faces.py:

- For each image not yet face-indexed:

- Run InsightFace detection → get bounding boxes + face embeddings

- Store each face’s embedding and bounding box coordinates

- After batch completes: run DBSCAN or Chinese Whispers clustering

- Group faces into clusters (one cluster per person)

- Present top clusters to user for naming

SQLite Schema Addition

CREATE TABLE IF NOT EXISTS faces (

id INTEGER PRIMARY KEY AUTOINCREMENT,

file_id INTEGER REFERENCES files(id),

bbox_x REAL, bbox_y REAL, bbox_w REAL, bbox_h REAL,

embedding BLOB NOT NULL,  -- 512 float32s

cluster_id INTEGER,

person_name TEXT,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

## 4.3 Add Face Search Endpoints

GET /api/faces/people — List all named people with face count and sample thumbnail

GET /api/faces/person/:name — All photos containing this person

POST /api/faces/name — Assign a name to a face cluster

GET /api/faces/unnamed — Unnamed clusters for labeling UI

## 4.4 Update Photo Search UI

- Add “People” section above search: row of circular face thumbnails with names

- Click a person → shows all their photos

- Admin view: shows unnamed clusters for manual labeling

- Face count badge on person thumbnail

PHASE 5 Polish & Extras Ongoing

## 5.1 Gunicorn Persistence

Currently gunicorn runs via nohup and won’t survive a Mac reboot. Create a launchd plist:

- Create ~/Library/LaunchAgents/com.finleg.file-search-api.plist

- Set to KeepAlive: true, RunAtLoad: true

- Working directory: ~/file-search-api

- Include env var: OBJC_DISABLE_INITIALIZE_FORK_SAFETY=YES

- Command: gunicorn app:app --bind 0.0.0.0:8200 --threads 4 -w 1

## 5.2 Similar Photos

- When viewing a photo in lightbox, show “Similar photos” row below

- Uses SigLIP embedding of current photo vs all others (cosine similarity)

- Great for finding duplicates or photos from the same event

## 5.3 Timeline View

- Browse photos chronologically using EXIF dates

- Cluster by date → auto-generate event groupings

- Infinite scroll timeline with year/month markers

## 5.4 Map View

- Plot photos with GPS EXIF data on an interactive map

- Cluster nearby photos into groups

- Click cluster → photo grid for that location

## 5.5 Qwen2.5-VL Upgrade (Optional)

If caption quality from Moondream 2 is insufficient, upgrade to Qwen2.5-VL-3B:

- Better at: reading text in images, understanding complex scenes, describing spatial relationships

- Trade-off: ~3x slower (3–5 sec/photo), needs ~6GB RAM

- Can be run as a second pass on photos where Moondream captions are low-quality

# Quick Reference

## Model Comparison

| Model | Size | RAM | Speed/Photo | Output |
| --- | --- | --- | --- | --- |
| SigLIP 2 ViT-B | ~400MB | ~1GB | ~50ms | 768-dim embedding |
| Moondream 2 | ~1.8B | ~4GB | ~1.5sec | Text caption |
| Qwen2.5-VL-3B | ~3B | ~6GB | ~3–5sec | Text caption (higher quality) |
| InsightFace buffalo_l | ~500MB | ~2GB | ~200ms | Face bbox + 512-dim embedding |

## Batch Processing Estimates (200K Photos)

| Phase | Model | Time | Can Run In Parallel |
| --- | --- | --- | --- |
| 1 — Embeddings | SigLIP 2 | ~3 hours | Yes (with Phase 3) |
| 3 — Captions | Moondream 2 | ~3.5 days | Yes (with Phase 1) |
| 4 — Faces | InsightFace | ~11 hours | After Phase 1 or 3 |

## API Endpoints Summary

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /health | API health check (existing) |
| GET | /api/search | File search (existing) |
| GET | /api/thumbnail/:id | Serve thumbnail (existing) |
| POST | /api/photo-search | Semantic + text photo search (Phase 1–3) |
| GET | /api/faces/people | List recognized people (Phase 4) |
| GET | /api/faces/person/:name | Photos of a person (Phase 4) |
| POST | /api/faces/name | Name a face cluster (Phase 4) |
| GET | /api/embed-status | Batch processing progress |

## Key Connections

| Item | Value |
| --- | --- |
| Alpaca Mac | alpaca@192.168.1.74 |
| API Port | 8200 |
| Supabase Project | gjdvzzxsrzuorguwkaih (SonFamFin) |
| Finleg Repo | github.com/rahuliofam/finleg |
| Live Site | finleg.net |
| SQLite DB | ~/file-search-api/file_index.db |
| Flask API | ~/file-search-api/app.py |

## Implementation Order

Phase 1 and Phase 2 can be done in parallel by two sessions:

- Session A (backend): SSH to Alpaca Mac, implement Phase 1 (embedding script + API endpoint), then Phase 3, then Phase 4

- Session B (frontend): Work in finleg repo, implement Phase 2 (Photo Search tab), then update UI for captions and faces

Start the Phase 1 batch job as early as possible — it takes hours and the frontend can be developed while it runs.